
**TEST\_PLAN**

Project Name : Adidas Demo Web application

URL Link : [Click Here](https://66d46ebe0a8c1038ce8a567a--sparkly-pony-96b7d9.netlify.app/)



**Prepared By**: Mohammad Adnan

**Start Date:** july,02, 2025

**End Date:** july,03, 2025

**Table of Content:**

* Introduction
* Objectives
* Scope
* Testable Features
* Testing Approach
* Roles/Responsibilities
* Test Schedule
* Test Deliverables
* Entry & Exit Criteria
* Tools
* Risks and Mitigation Plans
* Approvals

**Introduction:**

This document explains how we will test the Adidas Demo website. The goal is to make sure everything works correctly, looks good, and runs smoothly. We’ll check important features like navigation, search, and user profile management to ensure they function properly on different devices and browsers.

PROJECT LINK: [Adidas Demo Website](https://66d46ebe0a8c1038ce8a567a--sparkly-pony-96b7d9.netlify.app/)

**Objectives:**

* Check that all navbar links open the correct pages.
* Test important features like Search, Add to Cart, Checkout, Login, Sign Up, Profile, and Footer to make sure they work properly.
* Make sure the website looks and works well on different browsers and devices.

**Scope:**

The test plan covers **functional**, **UI/UX**, **Performance,** **Compatibility, and Usability testing** across major browsers (EDGE,Chrome,Brave) and devices (desktop, mobile). It includes manual testing of core features to ensure user experience consistency and usability.

**Testable Features:**

* **Navbar**: Links like "Men," "Women," "Kids, sale, Lifestyle, Sports, help, returns, order tracker, sign up, creators club, etc.
* **Search Bar**: Product search functionality.
* **Profile Section**: Login/Signup, account management.
* **Add to Cart**: Adding/removing items from the cart.
* **Checkout Process**: Completing the purchase, payment gateway.
* **Home Page:** Images, Texts, Button
* **Product Liked Feature**: Marking products as favourites
* **Footer Links**: Testing links like "Contact Us," "Privacy Policy," etc.
* **Homepage Images**: Ensure proper display and responsiveness.

**Testing Approach:**

**Testing Types:**

* **Functional Testing: Check if all features work correctly (e.g., adding items to the cart, logging in successfully).**
* **UI/UX Testing: Make sure the website looks good, is easy to use, and provides a smooth user experience.**
* **Compatibility Testing: Test the website on different browsers (Chrome, Firefox) and devices (desktop, tablet, mobile) to ensure it works properly everywhere.**

**Testing Methodologies:**

* **Exploratory Testing**
* **Regression Testing**
* **User Acceptance Testing (UAT)**
* **Black Box**

**Roles/Responsibilities:**

**Test Manager**: Oversee the test process and manage resources.

**Test Lead**: Define strategies, assign tasks, and review test results.

**Test Engineer**: Write test cases, execute tests, report defects.

**Test Schedule:**

|  |  |
| --- | --- |
| **Task** | **Duration** |
| Test Plan Creation & Mind Map | 02 July 2025 |
| Test Scenario | 02 July 2025 |
| Test Cases & Execution | 03 July – 2025 |
| Bug Reporting | 03 July – 04-july 2025 |
| Test Summary / Presentation Report Submission | 05 July-2025 |

**Test Deliverables:**

|  |  |
| --- | --- |
| **Deliverable** | **Description** |
| RTM | Detailed Requirement strategy and Feature. |
| Mind Map & Test Plan | Detailed testing strategy and scope |
| Test Cases | Detailed cases for functional/UI testing |
| Defect Reports | Identified bugs during testing |
| Test Summary | Detail summarises what you have done in whole Testing |

**Entry & Exit Criteria:**

**Entry Criteria:**

* The demo website is fully accessible with all features enabled.
* Test cases are reviewed and ready to be executed.

**Exit Criteria:**

* All major bugs are fixed, and key features work as expected.

**Tools**

**Browser Stack**: For cross-browser and device testing.

**Google Sheets**: For managing test cases and defect reports.

**Selenium**: For automating functional tests (if applicable).

**Risks and Mitigation Plans**

|  |  |
| --- | --- |
| **Deliverable** | **Description** |
| Unstable website | Plan testing during stable hours. |
| Undefined requirements | Clarify requirements before testing. |

**Approvals:**  
Masai will send the following documents for client approval:

* RTM (Requirements Traceability Matrix)
* Test Plan
* Test Scenarios
* Reports

Testing will proceed to the next steps only after these approvals are received.